Business Requirements Document

Endustry ERP: a cloud ERP for small MSME manufacturers in India

Prepared for: Liabletechs

Product (working name): Endustry ERP

Document version: 1.0 (Draft for review)

Date: 8 October 2026

Status: Draft, open for stakeholder review

# Document control

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 1.0 | 08-Oct-2026 | Claude for Liabletechs | First complete draft: market research, gap analysis and full requirements |

How to read this document. Sections 2 to 5 explain the market, competitors, user pain points and the gaps Endustry ERP will close. Sections 6 to 9 define scope, users and every functional module. Sections 10 to 13 cover compliance, integrations and non-functional needs. Sections 14 to 18 cover the commercial model, roadmap, risks and success measures.

Requirement IDs and priorities. Every requirement has a unique ID (for example SAL-04) so design, development and testing can trace back to it. Priority uses MoSCoW: Must (needed for launch of that phase), Should (important, can slip one release), Could (nice to have), and Won't (explicitly not in this release). Phase refers to the roadmap in Section 15.

A note on facts. Regulatory thresholds and competitor details were checked against public sources listed in Appendix B during October 2026. Tax rules change often, so each statutory value must be configurable in the product and re-verified against the latest CBIC / GSTN notifications before release.

# Contents

(If the contents list is empty, right-click it in Word and choose Update Field.)

# 1. Executive summary

India has more than six crore MSMEs, and manufacturing MSMEs are the backbone of supply chains in engineering, auto components, plastics, textiles, food processing, chemicals, packaging and electricals. Most small manufacturers still run on an accounting package (usually Tally or Busy) plus Excel sheets, paper job cards, WhatsApp groups and the owner's memory. They know what they invoiced, but not what a job really cost, how much raw material is lying with job workers, which machine is down, or when an order will actually ship.

The tools available today fall into two camps. Accounting-first products (TallyPrime, Busy, Marg, Vyapar, Zoho Books) are affordable and GST-ready but have shallow manufacturing: simple BOMs, no real production planning, no shop-floor tracking and weak costing. Full ERPs (SAP Business One, Odoo, ERPNext, Microsoft Dynamics) have the depth but cost lakhs to implement, take 6 to 15 months, need consultants for every change and are often abandoned half-used by a 20 to 150 person factory.

Endustry ERP targets the space between them: a cloud, mobile-first ERP built specifically for Indian micro and small manufacturers (roughly ₹2 crore to ₹100 crore turnover, 10 to 250 employees). It combines Tally-grade accounting and GST compliance with the manufacturing depth those businesses actually need: BOM and routing, simple MRP, job cards on the shop floor via mobile, job work (Section 143 and ITC-04) handled natively, batch and heat-number traceability, real job costing, and machine maintenance. It must be live in weeks, not months, with industry templates, guided Tally migration, Hindi and regional language support, WhatsApp-native workflows and transparent per-company pricing.

## 1.1 Key gaps Endustry ERP will close

| Gap in today's market | How Endustry ERP closes it |
| --- | --- |
| Accounting tools stop at invoicing; production runs on paper and Excel | Integrated production: work orders, job cards, material issue and output booking from a phone on the shop floor |
| Job work (sending material to processors) is tracked manually; ITC-04 is painful | Native job work inward and outward with challans, 1-year / 3-year return tracking, process loss, and auto ITC-04 |
| Nobody knows true product cost or margin per order | Actual job costing: material, labour, machine hours, job work and overhead rolled up per work order and per customer |
| Full ERPs need costly consultants and long projects | Industry templates, guided setup wizard, Tally import and a 30-day go-live target for a typical small factory |
| Desktop-only, single-PC data; owner cannot see the business when away | Cloud-first with offline-tolerant mobile app and an owner dashboard on WhatsApp |
| Software in English only; floor staff cannot use it | Hindi, Gujarati, Marathi, Tamil and other regional language UI for shop-floor screens, with icon-led, low-typing design |
| Customisation means paid TDL or Python development | No-code custom fields, print formats, approval rules and reports |
| MSME-specific compliance (43B(h) 45-day rule, Udyam, MSME Form 1) is not tracked | MSME vendor tagging, 45-day payment alerts, overdue interest calculation and MSME-1 data |

## 1.2 What we are asking stakeholders to approve

- The target segment and positioning described in Sections 2 and 5.

- The scope and module list in Sections 6 and 8, including what is deliberately out of scope.

- The phased roadmap in Section 15: Phase 1 (core MVP), Phase 2 (manufacturing depth), Phase 3 (scale and intelligence).

- The commercial model in Section 14 as the starting hypothesis for pricing tests.

# 2. Business context and objectives

## 2.1 The MSME manufacturing segment

From 1 April 2025 the MSME classification was revised upward. An enterprise qualifies by investment in plant and machinery or by turnover:

| Category | Investment in plant & machinery | Annual turnover |
| --- | --- | --- |
| Micro | Up to ₹2.5 crore | Up to ₹10 crore |
| Small | Up to ₹25 crore | Up to ₹100 crore |
| Medium | Up to ₹125 crore | Up to ₹500 crore |

Primary target: micro and small manufacturers with ₹2 crore to ₹100 crore turnover and 10 to 250 employees, typically one or two plants, owner-managed, with an accountant (in-house or a CA firm) and a few supervisors. Secondary target: lower-medium manufacturers (₹100 to ₹250 crore) outgrowing Tally but not ready for SAP.

## 2.2 Typical profile of a target customer

| Attribute | Typical situation |
| --- | --- |
| Business model | Make-to-order or make-to-stock; often both. Many are suppliers (Tier 2 / Tier 3) to larger OEMs, or job workers for them. |
| Industries | Engineering and fabrication, auto components, plastics and moulding, packaging, textiles and garments, food processing, chemicals and paints, electricals and cables, furniture, pharma formulations (small), rubber, castings and forgings. |
| Current systems | TallyPrime / Busy / Marg for accounting and GST; Excel for production planning, stock and costing; paper job cards; WhatsApp for orders and approvals. |
| People | Owner (decision maker, often also handles sales), accountant, store keeper, 1 to 5 supervisors, purchase person, dispatch clerk, 10 to 200 workers on shifts. |
| IT maturity | Low. One or two desktops in the office; everyone has a smartphone. No IT staff. Relies on a local Tally partner or CA. |
| Budget sensitivity | High. Owners compare to Tally pricing; ₹1 to 5 lakh per year is acceptable only if value is obvious within months. |

## 2.3 Business objectives

| # | Objective | Measure of success |
| --- | --- | --- |
| O1 | Give small manufacturers one system from enquiry to cash, including production | 80% of active customers use at least Sales, Purchase, Inventory, Production and Accounts within 90 days of go-live |
| O2 | Make go-live fast and cheap | Median go-live in 30 days or less; implementation cost under ₹50,000 for a standard setup |
| O3 | Make compliance effortless | Zero manual steps for e-invoice and e-way bill generation; GSTR-1 data ready on day 1 of the month |
| O4 | Show real costs and margins | Customers can see actual cost vs. standard cost for every completed work order |
| O5 | Get the shop floor onto the system | At least 50% of production entries made from mobile by supervisors / operators |
| O6 | Build a sustainable SaaS business | Net revenue retention above 100%; logo churn under 2% a month; CAC payback under 12 months |

# 3. Market and competitor analysis

## 3.1 Market landscape

The software options a small Indian manufacturer considers fall into four groups:

| Group | Products | Typical buyer | Strength | Weakness |
| --- | --- | --- | --- | --- |
| Accounting-first (desktop) | TallyPrime, Busy, Marg ERP 9+ | Almost every MSME; CA-driven choice | GST compliance, familiarity, low cost, CA ecosystem | Shallow manufacturing; desktop-bound; limited multi-user; customisation via paid code |
| Cloud SMB suites | Zoho (Books + Inventory, Zoho ERP), Vyapar, myBillBook, Refrens | Small traders, startups, D2C brands | Cloud, mobile, low price, modern UX | Manufacturing is basic or bolted on; no MRP, shop floor, job work automation |
| Open-source ERPs | ERPNext (Frappe), Odoo Community / Enterprise | Tech-savvy owners, growing manufacturers | Broad modules, flexible, lower licence cost | Implementation-heavy; needs partner or developer; Indian localisation varies by partner; UX not built for shop floor |
| Mid-market ERP | SAP Business One, Microsoft Dynamics 365 Business Central, Oracle NetSuite, Epicor, Infor | Upper-small and medium firms, subsidiaries of larger groups | Depth, credibility, vertical add-ons | High licence and implementation cost; 9 to 15 month projects; consultant dependence |
| India manufacturing niche | Several regional vendors and Tally add-ons (TDL-based production modules), MRP tools such as MRPeasy / Katana (foreign) | Specific industries or regions | Industry fit | Fragmented, small support teams, weak accounting or weak compliance, or not localised for India |

## 3.2 Competitor profiles

### TallyPrime (Tally Solutions)

| Aspect | Details |
| --- | --- |
| Positioning | India's default accounting and GST software; used by most MSMEs and their CAs. |
| What it provides | Accounting, GST returns, e-invoice and e-way bill, inventory with godowns and batches, basic BOM ("Manufacturing Journal"), job work in/out vouchers, payroll, banking, TDS/TCS, multi-currency. Strong reporting for accountants. Large partner network for TDL customisation. |
| Pricing model | One-time licence (Silver single-user, Gold multi-user) plus annual TSS renewal for statutory updates and connected services. |
| Pain points reported | Desktop software; data lives on one Windows PC; remote access needs paid third-party hosting. Silver is single-user; concurrent use needs the much costlier Gold edition. Mobile app is mainly for viewing reports, not transacting. If TSS lapses, statutory updates stop. Customisation requires paid TDL development from partners. Keyboard-driven and accountant-oriented; steep learning curve for non-accountants. Manufacturing is limited to a stock journal style BOM: no production planning, routing, job cards, machine or labour capture, or true job costing (our assessment based on product features). |
| Implication for us | We must import Tally data cleanly, keep accountants comfortable (familiar vouchers, keyboard shortcuts, CA access) and offer what Tally cannot: production, shop floor, cloud, mobile. |

### Busy Accounting Software

| Aspect | Details |
| --- | --- |
| Positioning | Popular Tally alternative with stronger inventory features; strong in distribution and small manufacturing. |
| What it provides | Accounting, GST, e-invoice / e-way bill, multi-level BOM, production vouchers, job work, batch / serial, parameterised inventory, order processing, multi-branch, MSME 43B(h) related reporting. |
| Pain points reported | Primarily desktop; cloud is via hosting. Dated interface; dense configuration options that confuse new users. Production is voucher-based rather than planned; no shop-floor execution or capacity view. Limited workflow and approval engine; reporting customisation needs vendor help. |
| Implication for us | Busy users value inventory depth and parameters (size, colour, grade). We need equal depth with a much simpler interface. |

### Marg ERP 9+

| Aspect | Details |
| --- | --- |
| Positioning | Strong in pharma, FMCG distribution and retail, with a manufacturing edition. |
| What it provides | Billing, inventory, GST, batch and expiry, schemes, distributor management, basic production, mobile ordering apps for salesmen. |
| Pain points reported | Built around distribution and retail; manufacturing is secondary. Desktop-centric architecture; cloud and mobile are add-ons. Users report support quality varies by local dealer. |
| Implication for us | Pharma and food formulators need batch, expiry, QC release and FEFO. We should cover these in the process manufacturing template. |

### Zoho (Books, Inventory, Zoho ERP)

| Aspect | Details |
| --- | --- |
| Positioning | Cloud suite for SMBs with excellent UX, integrations and pricing; recently pushing a dedicated ERP offering. |
| What it provides | Cloud accounting with full Indian GST (GSTR-1, 3B, 2B reconciliation, e-invoice, e-way bill), multi-warehouse inventory, batch and serial, multi-level BOM and work orders, three-way match, quality accepted / rejected tracking, analytics via Zoho Analytics, large integration catalogue. |
| Pain points reported | No native MRP with capacity scheduling or advanced planning. No shop-floor execution (machine-level scanning, machine integration) without custom work via API / Zoho Flow. Limited co-product and by-product support for process industries. No built-in equipment maintenance. Job work GST computation is not fully automated natively; heavy job work users need customisation. Batch tracking is not a full quality management system. |
| Implication for us | Zoho is the strongest cloud competitor on UX and price. We win on manufacturing depth (MRP, shop floor, job work, maintenance, costing) and India-specific factory workflows. |

### ERPNext (Frappe)

| Aspect | Details |
| --- | --- |
| Positioning | Open-source, Indian-built full ERP; strong community; free self-hosted or paid Frappe Cloud. |
| What it provides | Accounting, India compliance app (GST, e-invoice, e-way bill), CRM, buying, selling, stock, manufacturing (BOM, work orders, job cards, workstations, production plan), quality, assets, HR and payroll, projects, website. |
| Pain points reported | Setup is technical and needs skilled people; early implementation challenges are common. Interface is functional but less polished; users want a better mobile app. Permission system and customisation are complex; documentation could be better. Third-party integrations can be rigid. Support sub-rating is the lowest of its review scores; quality depends heavily on the implementation partner. Generic manufacturing that needs configuration to fit Indian job work and shop-floor reality. |
| Implication for us | ERPNext proves the breadth needed. We differentiate on zero-code setup, opinionated Indian factory workflows, mobile shop floor and owned support. |

### Odoo (Community / Enterprise)

| Aspect | Details |
| --- | --- |
| Positioning | Modular open-source ERP; modern web UI; huge app ecosystem. |
| What it provides | Accounting, inventory, MRP (BOM, work orders, work centres), PLM, quality, maintenance, purchase, sales, CRM, eCommerce, POS, HR. Indian localisation via official and partner modules. |
| Pricing | Community is free self-hosted; Enterprise roughly USD 31 to 61 per user per month (annual billing) as of 2026, plus partner implementation. |
| Pain points reported | Implementation for a 25-user company can cost around USD 80,000 and take 6 to 12 months (vendor comparison estimate). Advanced planning relies on third-party apps. Indian GST, e-invoicing and job work depend on localisation modules and partner quality. Per-user pricing gets expensive when shop-floor staff need logins. Version upgrades can break customisations. |
| Implication for us | Odoo shows the UX bar. We must match ease of use while being far cheaper to implement and India-native out of the box. |

### SAP Business One

| Aspect | Details |
| --- | --- |
| Positioning | Mid-market ERP from SAP sold through partners; credibility with OEM customers. |
| What it provides | Financials, sales, purchasing, inventory, production (BOM, production orders, MRP), service, reporting, HANA option, large vertical add-on ecosystem (pharma, food, automotive). |
| Pricing | Perpetual Professional licences around USD 5,500 to 10,000 per user plus about 18% annual maintenance; cloud around USD 185 per user per month (2026 comparison estimate). |
| Pain points reported | High licence and implementation cost; projects of 9 to 15 months. Process manufacturing needs add-ons; interface shows desktop origins. Sold only through partners; every change needs a consultant. Overkill and unaffordable for micro and most small manufacturers. |
| Implication for us | SAP B1 is our upper ceiling. Customers who outgrow us at ₹250 crore+ may move there; below that we should be the clear value choice. |

### Others to watch

| Aspect | Details |
| --- | --- |
| Microsoft Dynamics 365 Business Central | Strong mid-market cloud ERP; Indian localisation through partners; per-user pricing and partner implementation make it expensive for small firms. |
| Vyapar, myBillBook, Refrens | Mobile-first billing and GST apps for micro businesses. Very cheap and easy, but no manufacturing beyond simple stock conversion. They are the entry point that our Starter plan must compete with. |
| MRPeasy, Katana | Cloud MRP tools for small manufacturers (foreign). Good planning UX, but no Indian GST, e-invoice, job work or Tally-style accounting. |
| Regional manufacturing ERPs and Tally add-ons | Many local vendors sell industry-specific production modules. They prove demand but are fragmented, often on-premise, with thin support. |

## 3.3 Feature comparison matrix

Legend: Yes = native and mature; Partial = basic, add-on or needs configuration; No = not available natively. Based on public product information and reviews; to be validated in hands-on trials.

| Capability | Tally | Busy | Zoho | ERPNext | Odoo | SAP B1 | Endustry (target) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| GST, e-invoice, e-way bill | Yes | Yes | Yes | Yes | Partial | Partial | Yes |
| Cloud / browser access | No | No | Yes | Yes | Yes | Partial | Yes |
| Transactional mobile app | No | Partial | Yes | Partial | Yes | Partial | Yes |
| Multi-level BOM | Partial | Yes | Yes | Yes | Yes | Yes | Yes |
| Routing / operations | No | No | No | Yes | Yes | Partial | Yes |
| MRP (material planning) | No | Partial | No | Yes | Yes | Yes | Yes |
| Capacity / machine scheduling | No | No | No | Partial | Partial | Partial | Yes (Phase 2) |
| Shop-floor job cards on mobile | No | No | No | Partial | Partial | No | Yes |
| Job work with ITC-04 | Partial | Yes | Partial | Partial | Partial | Partial | Yes |
| Actual job costing | No | Partial | Partial | Yes | Yes | Yes | Yes |
| Quality inspection | No | Partial | Partial | Yes | Yes | Partial | Yes |
| Machine maintenance | No | No | No | Yes | Yes | Partial | Yes (Phase 2) |
| Regional languages for floor | Partial | Partial | Partial | Partial | Partial | No | Yes |
| WhatsApp-native workflows | No | Partial | Partial | Partial | Partial | No | Yes |
| MSME 43B(h) payment tracking | Partial | Yes | Partial | Partial | No | No | Yes |
| Go-live without consultant | Yes | Yes | Yes | No | No | No | Yes |

# 4. Pain points of small MSME manufacturers

Pain points below combine published reviews, vendor comparison material and typical factory practice in the target segment. Items marked (R) come from reviews or published comparisons; items marked (F) are field observations common to the segment and should be validated through customer interviews (see Section 18).

## 4.1 Pain points with current software

| # | Pain point | Who feels it | Business impact |
| --- | --- | --- | --- |
| P1 | Desktop-only data on one PC; no access from home, plant or on the road (R) | Owner, sales | Decisions wait until someone is at the office PC; risk of data loss |
| P2 | Multi-user access is expensive or limited (R) | Accountant, store, sales | People queue for one login, or data is re-keyed from Excel |
| P3 | Mobile apps are view-only or missing (R) | Supervisors, sales | Shop-floor and field data stay on paper |
| P4 | Manufacturing is a stock journal, not a production process (F) | Production head | No visibility of WIP, delays, scrap or machine load |
| P5 | Implementation of full ERPs is long, technical and partner-dependent (R) | Owner | Lakhs spent, months lost, system half-used or abandoned |
| P6 | Customisation needs paid developers (TDL, Python, SAP tools) (R) | Owner | Each new report or print format costs money and time |
| P7 | Complex permissions and configuration (R) | Admin / accountant | Either everyone sees everything or setup is wrong |
| P8 | Annual renewals and add-ons required for compliance updates (R) | Owner | Unplanned spend; lapsed software stops being compliant |
| P9 | Interfaces built for accountants, in English only (R/F) | Store keeper, operators | Floor staff refuse to use the system |
| P10 | Integrations (WhatsApp, banks, marketplaces, weighbridges) are rigid or missing (R) | Everyone | Manual copy-paste and errors |
| P11 | Support depends on local dealer quality (R) | Owner, accountant | Slow fixes during GST deadlines |

## 4.2 Operational pain points in the factory

| # | Pain point | Business impact |
| --- | --- | --- |
| P12 | Stock in the system does not match the store; raw material shortages discovered at the machine | Line stoppages, emergency purchases at higher prices |
| P13 | Material sent to job workers (plating, heat treatment, machining, dyeing, printing) is tracked in registers; process loss and returns are unclear | Material leakage, ITC risk if goods not returned within 1 year (inputs) / 3 years (capital goods), ITC-04 filing pain |
| P14 | No reliable delivery commitment; owners promise dates based on gut feel | Late deliveries, OEM penalties, lost customers |
| P15 | Product cost is estimated once in Excel and never updated with actuals | Under-quoting, hidden losses on some products and customers |
| P16 | Rejections and rework are not recorded with reasons | Same quality problems repeat; customer complaints |
| P17 | Machine breakdowns, no preventive maintenance schedule | Unplanned downtime, missed orders |
| P18 | Batch, heat number or lot traceability is impossible when a customer complains | Cannot isolate defective lots; risk of losing OEM approval |
| P19 | Purchase approvals and rate comparisons happen on WhatsApp and phone | No audit trail, higher purchase prices |
| P20 | Receivables follow-up is manual; working capital stuck | Cash flow stress; borrowing costs |
| P21 | Payments to MSME suppliers beyond 45 days now hit income tax deduction under Section 43B(h) | Higher tax outgo and interest liability if not tracked |
| P22 | Frequent GST changes (GST 2.0 rate rationalisation on 22 Sept 2025; e-invoice threshold now ₹5 crore and dropping; 30-day IRP reporting limit for larger taxpayers) need fast software updates | Wrong tax on invoices, rejected IRNs, buyer ITC loss |
| P23 | Scrap, by-products and wastage are not valued or sold systematically | Revenue leakage |
| P24 | Owner has no single view of orders, production, stock, cash and dues | Firefighting instead of managing |

# 5. Gap analysis and product positioning

## 5.1 Gap to solution mapping

| Gap | Pain points | Endustry ERP response | Module |
| --- | --- | --- | --- |
| G1. Production depth at accounting-tool price | P4, P14, P24 | BOM with routing, work orders, simple MRP, job cards, WIP tracking, capacity view; priced like an SMB SaaS | BOM, PPC, Shop Floor |
| G2. Native Indian job work | P13 | Outward and inward job work with Rule 45 / Section 143 challans, return due-date tracking, process-loss norms, job worker stock ledger, auto ITC-04 | Job Work, GST |
| G3. True costing | P15, P23 | Standard vs. actual cost per work order: material, labour, machine, job work, overhead absorption; scrap and by-product valuation | Costing |
| G4. Fast, consultant-free go-live | P5, P6, P7 | Industry templates, setup wizard, Tally / Excel import, role presets, no-code customisation, in-app guided tours | Platform, Onboarding |
| G5. Cloud and mobile for everyone | P1, P2, P3 | Browser + Android / iOS apps; offline-tolerant floor app; unlimited view-only and shop-floor users on standard plans | Platform, Mobile |
| G6. Shop floor adoption | P9 | Regional languages, large-button UI, barcode / QR scan, photo capture, voice notes | Mobile, Shop Floor |
| G7. Traceability and quality | P16, P18 | Batch / lot / heat number from GRN to dispatch, incoming / in-process / final inspection, NCR with reasons, certificates of analysis | Quality, Inventory |
| G8. Maintenance | P17 | Machine register, preventive schedules, breakdown tickets from mobile, downtime analysis | Maintenance |
| G9. Compliance on autopilot | P8, P21, P22 | Included statutory updates, e-invoice / e-way bill auto-generation, GSTR-1 / 3B / 2B, IMS actions, 43B(h) tracker, TDS / TCS | GST & Compliance |
| G10. Connected business | P10, P19, P20 | WhatsApp for documents, approvals and reminders; bank feeds; payment links; open API and webhooks | Integrations |
| G11. Owned, fast support | P11 | Direct vendor support in Hindi and English, in-app chat, priority during GST deadlines, published SLAs | Service |

## 5.2 Positioning statement

For owners of small Indian manufacturing businesses who have outgrown Tally and Excel but cannot afford a SAP-style project, Endustry ERP is a cloud ERP built for the Indian factory floor that runs production, job work, inventory, quality, costing, accounts and GST in one place, goes live in weeks and is used by supervisors on their phones. Unlike accounting software it actually runs the factory; unlike traditional ERPs it needs no consultants.

## 5.3 Differentiators (what we must be best at)

- Job work done right, the most India-specific and worst-served manufacturing process.

- Shop floor on a phone in the operator's language.

- Real cost per order, so owners quote correctly.

- 30-day go-live with templates and Tally migration.

- Compliance included, never an add-on.

- WhatsApp-native owner dashboard, approvals and customer communication.

# 6. Scope

## 6.1 In scope

- Multi-company, multi-branch, multi-plant and multi-warehouse operation under one subscription.

- Modules: Organisation & Masters; Sales & CRM; Purchase; Inventory & Warehouse; BOM & Engineering; Production Planning & MRP; Shop Floor Execution; Job Work; Quality; Maintenance; Costing; Finance & Accounting; GST & Statutory Compliance; Dispatch & Logistics; HR, Attendance & Contract Labour (light); Reports, Dashboards & Analytics; Mobile & WhatsApp; Workflow, Approvals & Notifications; Data Migration & Onboarding; Administration & Security.

- Discrete manufacturing (assembly, fabrication, machining), batch / process manufacturing (formulations, food, chemicals, plastics) and job-work-based businesses.

- Industry templates for at least five launch industries (Section 8.21).

- Web application, Android and iOS apps, open REST API.

## 6.2 Out of scope (this release)

- Large-enterprise features: multi-level consolidation across countries, advanced treasury, transfer pricing.

- Full MES with direct PLC / SCADA integration (Phase 3 offers IoT connectors for machine counters only).

- Full HRMS beyond attendance, contract labour and payroll export (integration with payroll providers instead).

- Retail POS and e-commerce storefronts (integrate with marketplaces instead).

- Regulated validation packages (for example US FDA 21 CFR Part 11) for pharma exporters.

- On-premise installation (considered only for Enterprise plan in Phase 3).

## 6.3 Assumptions

- Customers have reliable internet in the office; the shop floor may have patchy connectivity, so the mobile app must work offline for key transactions.

- GSTN, IRP and e-way bill APIs are accessed through a licensed GST Suvidha Provider (GSP) or direct API access where eligible.

- Most customers will migrate from Tally, Busy or Excel.

- A CA firm often works with the customer and needs controlled access.

## 6.4 Constraints

- Data must be hosted in India to meet customer expectations and data protection obligations.

- Pricing must be affordable for micro units (entry plan near Tally renewal-plus-hosting cost).

- Statutory changes must be shipped before their effective dates.

# 7. Stakeholders and user roles

## 7.1 Personas

| Persona | Goals | Frustrations today | Primary channel |
| --- | --- | --- | --- |
| Owner / Managing Director | Grow revenue, protect margin, deliver on time, control cash | No single view; depends on people for numbers; cannot check from phone | Mobile, WhatsApp, web dashboard |
| Accountant / Finance | Accurate books, on-time GST and TDS, clean audit | Re-keying from Excel, reconciliation, last-minute GST fixes | Web (keyboard heavy) |
| Sales / Marketing executive | Quick quotes, order status, collections | Cannot see stock or production status for customer | Mobile and web |
| Purchase officer | Right material at right price and time | No reorder signals, manual rate comparison | Web |
| Store keeper | Accurate stock, fast GRN and issue | Paper slips, unknown locations, mismatches | Mobile with scanner, web |
| Production planner / head | Plan to capacity, hit delivery dates | Excel plans that break daily | Web |
| Shift supervisor / operator | Know what to make, record output easily | Paper job cards, English-only screens | Mobile / shared tablet, regional language |
| Quality inspector | Catch defects early, record evidence | Paper reports, no traceability | Mobile |
| Maintenance technician | Fix machines fast, plan PM | Breakdown calls on phone, no history | Mobile |
| Dispatch / logistics clerk | Ship on time with correct documents | Manual e-way bills, transporter follow-ups | Web, mobile |
| External CA / auditor | Review books and returns | Gets data as Tally backup or Excel | Web (read-mostly) |
| Job worker / vendor (external) | Know what material is sent and expected back | Phone calls and paper challans | Vendor portal link / WhatsApp |
| Customer (external) | Order status, documents, ledger | Calls the sales person | Customer portal link / WhatsApp |

## 7.2 Role-based access

The system ships with preset roles that can be cloned and edited. Permissions are set per module and per action (view, create, edit, delete, approve, print, export), and can be restricted by branch, plant, warehouse and document value.

| Module | Owner | Accounts | Sales | Purchase | Store | Production | Supervisor | Quality | CA |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sales & CRM | Full | View | Full | - | View | View | - | - | View |
| Purchase | Full | View | - | Full | View | View | - | - | View |
| Inventory | Full | View | View | View | Full | View | Issue | View | View |
| BOM & PPC | Full | - | View | View | View | Full | View | View | - |
| Shop floor | Full | - | - | - | View | Full | Create | View | - |
| Job work | Full | View | - | Full | Create | Full | - | View | View |
| Quality | Full | - | View | View | View | View | Create | Full | - |
| Accounts & GST | Full | Full | Limited | Limited | - | - | - | - | Full |
| Costing | Full | Full | - | - | - | View | - | - | View |
| Admin | Full | - | - | - | - | - | - | - | - |

# 8. Functional requirements

Each module lists its purpose, key requirements with IDs and priorities, and notes where relevant. "System" means Endustry ERP.

## 8.1 Organisation setup and master data

Purpose: one clean source of truth for companies, plants, items, parties and tax settings.

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| ORG-01 | Support multiple companies (separate GSTINs / PANs) under one account, each with multiple branches, plants and warehouses. | Must | 1 |
| ORG-02 | Company setup captures legal name, PAN, GSTIN(s) per state, Udyam registration number and category, TAN, CIN, IEC (for exporters), financial year, base currency. | Must | 1 |
| ORG-03 | Item master with item code, name, regional language alias, item type (raw material, component, consumable, semi-finished, finished, scrap, by-product, service, asset), UoM with alternate UoM and conversion, HSN / SAC, GST rate with effective-date history, valuation method, reorder level, lead time, shelf life. | Must | 1 |
| ORG-04 | Item variants and parameters (size, colour, grade, thickness, finish) without creating hundreds of separate items. | Must | 1 |
| ORG-05 | Customer and vendor masters with GSTIN validation against the GST portal, PAN, multiple addresses and contacts, credit limit and days, payment terms, MSME / Udyam status of vendors, TDS / TCS section, bank details. | Must | 1 |
| ORG-06 | Machine / work centre master with capacity, shifts, hourly cost, location. | Must | 1 |
| ORG-07 | Employee / operator master with skill, wage type and rate (piece rate, hourly, monthly). | Must | 1 |
| ORG-08 | Bulk import and export of all masters through Excel templates with validation and error report. | Must | 1 |
| ORG-09 | Master change approval and audit log (who changed what, old and new value). | Should | 1 |
| ORG-10 | Duplicate detection for parties and items (same GSTIN, similar names). | Should | 1 |

## 8.2 Sales and CRM

Purpose: move from enquiry to cash with accurate promises and full visibility.

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| SAL-01 | Lead and enquiry capture (manual, web form, WhatsApp, IndiaMART / TradeIndia lead import) with source, product interest and follow-up reminders. | Should | 2 |
| SAL-02 | Quotation with item, quantity, rate, discount, taxes, validity, terms; revisions with version history; send as PDF via email or WhatsApp. | Must | 1 |
| SAL-03 | Quotation costing helper: suggest price from standard cost plus margin; show last sold price to the customer. | Should | 2 |
| SAL-04 | Sales order from quotation or direct, with multiple delivery schedules per line, customer PO reference and attachment. | Must | 1 |
| SAL-05 | Blanket / scheduled orders for OEM customers with monthly schedules and call-offs. | Should | 2 |
| SAL-06 | Available-to-promise check: show stock, open production and expected completion date before confirming delivery. | Should | 2 |
| SAL-07 | Credit limit and overdue check on order and invoice, with block or approval override. | Must | 1 |
| SAL-08 | Pro-forma invoice and advance receipt against order. | Must | 1 |
| SAL-09 | Delivery challan (for returnable, job work, approval or stock transfer) separate from tax invoice. | Must | 1 |
| SAL-10 | Tax invoice with automatic GST (CGST / SGST / IGST based on place of supply), e-invoice IRN and QR, and e-way bill generation in one click. | Must | 1 |
| SAL-11 | Export invoices (with / without payment of IGST, LUT), deemed exports, SEZ supplies, multi-currency. | Must | 1 |
| SAL-12 | Sales returns and credit notes linked to original invoice, with GST reversal and stock or QC routing. | Must | 1 |
| SAL-13 | Debit notes for price differences. | Must | 1 |
| SAL-14 | Order status tracking: open, in production, ready, partly dispatched, invoiced, paid. | Must | 1 |
| SAL-15 | Price lists by customer group, quantity slabs and validity; scheme and discount rules. | Should | 1 |
| SAL-16 | Sales commission / incentive calculation for sales staff and agents. | Could | 3 |
| SAL-17 | Customer portal / WhatsApp link to view orders, invoices, ledger and download documents. | Should | 2 |

## 8.3 Purchase and vendor management

Purpose: buy the right material at the best price with a clean audit trail.

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| PUR-01 | Purchase requisition from stores, production, MRP or reorder levels, with approval workflow. | Must | 1 |
| PUR-02 | Request for quotation to multiple vendors; comparison sheet of rates, lead times and terms; select and convert to PO. | Should | 1 |
| PUR-03 | Purchase order with schedules, terms, delivery address, approval by value limits; send via email / WhatsApp. | Must | 1 |
| PUR-04 | Rate contracts and approved vendor lists per item. | Should | 2 |
| PUR-05 | Goods receipt note (GRN) against PO with quantity tolerance, gate entry reference, vehicle number, weighbridge weight. | Must | 1 |
| PUR-06 | Route GRN to quality inspection before stock becomes usable; accepted, rejected and on-hold quantities. | Must | 1 |
| PUR-07 | Purchase invoice booking with three-way match (PO, GRN, invoice); variance alerts on rate and quantity. | Must | 1 |
| PUR-08 | Purchase returns and debit notes to vendor with GST. | Must | 1 |
| PUR-09 | Import purchases: bill of entry, customs duty, IGST on import, landed cost allocation (freight, insurance, clearing). | Should | 2 |
| PUR-10 | Reverse charge (RCM) purchases handled automatically, including unregistered and notified services. | Must | 1 |
| PUR-11 | MSME vendor flag with due-date calculation per MSMED Act (15 days without agreement; agreed period up to 45 days); dashboard of payments approaching or past due. | Must | 1 |
| PUR-12 | Vendor performance: on-time delivery, quality rejection rate, price variance. | Should | 2 |
| PUR-13 | Vendor portal / WhatsApp link to acknowledge PO, update dispatch and upload invoice. | Could | 3 |

## 8.4 Inventory and warehouse management

Purpose: stock in the system matches stock on the shelf, at every location.

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| INV-01 | Real-time stock by item, variant, warehouse, bin / rack location, batch / lot, serial, and status (QC pending, accepted, rejected, reserved, WIP, with job worker). | Must | 1 |
| INV-02 | Stock transactions: receipt, issue to production (against work order or cost centre), return from floor, transfer between warehouses / plants (with stock transfer invoice where GSTINs differ), adjustment with reason and approval. | Must | 1 |
| INV-03 | Material request from production and issue against it (full / partial), with pick list. | Must | 1 |
| INV-04 | Batch / lot / heat number tracking with manufacturing and expiry dates; FIFO / FEFO suggestions. | Must | 1 |
| INV-05 | Serial number tracking for finished goods and assets. | Should | 1 |
| INV-06 | Barcode / QR label printing and scanning for GRN, issue, transfer and dispatch. | Must | 1 |
| INV-07 | Valuation: weighted average and FIFO; standard cost option for finished goods. | Must | 1 |
| INV-08 | Reorder level, minimum / maximum and safety stock alerts; auto purchase requisition. | Must | 1 |
| INV-09 | Physical stock count (full and cycle counting) via mobile, variance report and approval before posting. | Must | 1 |
| INV-10 | Stock ageing, slow-moving, non-moving and dead stock reports. | Must | 1 |
| INV-11 | Consignment / customer-owned material (stock held on behalf of customer for job work inward) kept separate from own stock. | Must | 1 |
| INV-12 | Scrap and by-product stock with weight-based tracking and sale. | Must | 1 |
| INV-13 | Packing and pallet management for dispatch. | Could | 3 |
| INV-14 | Weighbridge integration for inward and outward weight capture. | Could | 2 |

## 8.5 BOM and engineering

Purpose: define how every product is made, from what, and in which steps.

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| BOM-01 | Multi-level BOM with components, quantity per unit, UoM, scrap / yield percentage, and alternate materials. | Must | 1 |
| BOM-02 | BOM versions with effective dates and approval; only approved versions usable in production. | Must | 1 |
| BOM-03 | Routing: sequence of operations with work centre / machine, setup time, run time per unit, labour skill, and whether the operation is in-house or job work. | Must | 1 |
| BOM-04 | Process / formula BOM for batch industries: batch size, scaling, co-products and by-products with cost apportionment. | Must | 1 |
| BOM-05 | Phantom and kit BOMs for sub-assemblies not stocked. | Should | 1 |
| BOM-06 | Engineering change notes with reason, impact on open orders and stock. | Should | 2 |
| BOM-07 | BOM cost roll-up using latest, average or standard material rates plus operation costs. | Must | 1 |
| BOM-08 | Where-used report for any component. | Must | 1 |
| BOM-09 | Drawing and document attachment per item and revision. | Must | 1 |
| BOM-10 | Copy BOM and mass replace a component across BOMs. | Should | 1 |

## 8.6 Production planning and MRP

Purpose: turn orders and forecasts into a realistic plan for materials and machines.

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| PPC-01 | Work order (production order) from sales order, MRP suggestion, or manual, with BOM version, routing, quantity, plant and due date. | Must | 1 |
| PPC-02 | Make-to-order linkage: work orders pegged to sales order lines; status visible to sales. | Must | 1 |
| PPC-03 | Make-to-stock planning from reorder levels or monthly forecast. | Must | 1 |
| PPC-04 | MRP run: explode demand (sales orders, schedules, forecast, safety stock) through BOMs against stock, open POs and open work orders; suggest purchase requisitions, work orders and job work orders with dates based on lead times. | Must | 1 |
| PPC-05 | MRP exception messages: shortages, expedite, delay, cancel. | Should | 1 |
| PPC-06 | Material availability check per work order before release; partial release allowed. | Must | 1 |
| PPC-07 | Capacity view: load vs. available hours per machine / work centre per day and week. | Should | 2 |
| PPC-08 | Visual scheduling board (drag and drop Gantt) by machine, with shift calendars and holidays. | Should | 2 |
| PPC-09 | Finite capacity scheduling suggestion respecting machine availability and order priority. | Could | 3 |
| PPC-10 | Sub-contract (job work) operations automatically create job work orders in sequence. | Must | 1 |
| PPC-11 | Work order split, merge, short-close and re-open with reason. | Must | 1 |
| PPC-12 | Daily production plan sheet per shift, printable and visible on mobile. | Must | 1 |

## 8.7 Shop floor execution

Purpose: capture what actually happens on the floor, simply enough that supervisors and operators do it.

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| SHP-01 | Job card per work order operation showing item, drawing, quantity, machine, operator, instructions, in the user's language. | Must | 1 |
| SHP-02 | Start, pause (with reason), resume and complete operations from mobile or a shared tablet; time captured automatically. | Must | 1 |
| SHP-03 | Book good quantity, rejected quantity (with reason code), rework quantity and scrap weight per operation. | Must | 1 |
| SHP-04 | Operator and machine assignment; multiple operators per job; shift tagging. | Must | 1 |
| SHP-05 | Material consumption: backflush per BOM, or actual issue with variance; capture batch / heat numbers consumed. | Must | 1 |
| SHP-06 | Finished goods receipt into store with batch creation and label print. | Must | 1 |
| SHP-07 | WIP tracking: quantity at each operation, waiting, in process, completed. | Must | 1 |
| SHP-08 | Downtime logging with reason codes (no material, no power, breakdown, no operator, setup, quality hold). | Must | 1 |
| SHP-09 | Photo and voice-note attachment to job card. | Should | 1 |
| SHP-10 | Offline mode: job card entries saved on device and synced when connected, with conflict handling. | Must | 1 |
| SHP-11 | Piece-rate and incentive data captured from job cards for wage calculation. | Should | 2 |
| SHP-12 | Andon-style alerts to supervisor on WhatsApp / push when a job is stopped beyond a threshold. | Could | 2 |
| SHP-13 | Machine counter / IoT integration for automatic quantity and run-time capture. | Could | 3 |
| SHP-14 | Production display board (TV view) of plan vs. actual per line. | Could | 3 |

## 8.8 Job work (sub-contracting) management

Purpose: track every kilogram sent to and received from job workers and comply with GST job work rules (Section 143 of the CGST Act and Rule 45).

### 8.8.1 Outward job work (we send material to a job worker)

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| JWO-01 | Job work order to a job worker specifying process, input items, expected output items, rate, process-loss norm and due date. | Must | 1 |
| JWO-02 | Job work delivery challan (Rule 45 format) for goods sent, with e-way bill where required; no tax invoice. | Must | 1 |
| JWO-03 | Job worker stock ledger: material lying with each job worker by item, batch and challan. | Must | 1 |
| JWO-04 | Receipt of processed goods, scrap and unused material against challans (one challan to many receipts and many challans to one receipt). | Must | 1 |
| JWO-05 | Process loss and scrap reconciliation against norms; flag excess loss. | Must | 1 |
| JWO-06 | Return due-date tracking: alert before 1 year for inputs and 3 years for capital goods; on expiry, treat as deemed supply and raise the required tax entries. | Must | 1 |
| JWO-07 | Direct dispatch from job worker premises to customer, and movement from one job worker to another. | Should | 1 |
| JWO-08 | Job work bill from vendor linked to receipts; job work cost added to work order cost. | Must | 1 |
| JWO-09 | Automatic ITC-04 data generation (quarterly / half-yearly / annual as applicable to turnover) with export in the GST portal format. | Must | 1 |

### 8.8.2 Inward job work (we process a customer's material)

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| JWI-01 | Receive customer material against customer challan into a separate "customer-owned" stock, not valued in our books. | Must | 1 |
| JWI-02 | Process using work orders that consume customer material and our own consumables. | Must | 1 |
| JWI-03 | Return processed goods with delivery challan and raise a job work service invoice (SAC code) for processing charges. | Must | 1 |
| JWI-04 | Customer material ledger and reconciliation statement for each principal. | Must | 1 |
| JWI-05 | Scrap generated from customer material returned or adjusted as per agreement. | Should | 1 |

## 8.9 Quality management

Purpose: catch problems early and prove quality to customers.

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| QLT-01 | Inspection plans per item: parameters, specification limits, sampling plan, instruments. | Must | 1 |
| QLT-02 | Incoming inspection on GRN; in-process inspection at defined operations; final inspection before finished goods receipt; pre-dispatch inspection. | Must | 1 |
| QLT-03 | Record readings from mobile with auto pass / fail and photos. | Must | 1 |
| QLT-04 | Disposition: accept, reject, rework, accept under deviation; stock status updates automatically. | Must | 1 |
| QLT-05 | Non-conformance report (NCR) with root cause, corrective and preventive action (CAPA) tracking. | Should | 2 |
| QLT-06 | Customer complaint register linked to batch, invoice and NCR. | Should | 2 |
| QLT-07 | Certificate of analysis / test certificate printing per batch for dispatch. | Should | 1 |
| QLT-08 | Rejection analysis by reason, item, supplier, machine, operator and shift. | Must | 1 |
| QLT-09 | Forward and backward traceability: from a finished batch to raw material batches, suppliers, machines and operators, and vice versa. | Must | 1 |
| QLT-10 | Instrument / gauge calibration schedule. | Could | 2 |
| QLT-11 | PPAP / first article inspection documentation for auto component suppliers. | Could | 3 |

## 8.10 Maintenance management

Purpose: reduce breakdowns and know the true cost of keeping machines running.

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| MNT-01 | Machine and equipment register with make, model, location, criticality, purchase date and linked fixed asset. | Must | 2 |
| MNT-02 | Preventive maintenance schedules by calendar or by running hours / production count, with checklists. | Must | 2 |
| MNT-03 | Breakdown ticket raised from mobile with photo; assignment to technician; start and close times. | Must | 2 |
| MNT-04 | Spare parts consumption against maintenance tickets from inventory. | Must | 2 |
| MNT-05 | Machine history card, MTBF, MTTR and downtime cost. | Should | 2 |
| MNT-06 | AMC and external service vendor tracking. | Could | 2 |

## 8.11 Costing

Purpose: know the real cost and margin of every product, order and customer.

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| CST-01 | Standard cost per item from BOM roll-up and routing rates. | Must | 1 |
| CST-02 | Actual cost per work order: material at actual issue value, labour from job cards, machine hours at machine rate, job work charges, scrap credit, and overhead absorption by machine hour, labour hour or percentage. | Must | 1 |
| CST-03 | Variance analysis: material price, material usage, labour, machine, yield. | Must | 1 |
| CST-04 | Order profitability: sales value vs. actual cost of goods for each sales order and customer. | Must | 1 |
| CST-05 | Product profitability by item / category / customer over a period. | Must | 1 |
| CST-06 | Cost centre and profit centre tagging on transactions; plant-wise P&L. | Should | 1 |
| CST-07 | Landed cost of purchases flowing into item cost. | Should | 2 |
| CST-08 | What-if costing for quotations when raw material prices change. | Could | 2 |
| CST-09 | Cost audit / cost records support as per Companies (Cost Records and Audit) Rules where applicable. | Could | 3 |

## 8.12 Finance and accounting

Purpose: complete, Tally-grade double-entry accounting that accountants and CAs trust.

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FIN-01 | Chart of accounts with Indian standard groups (Tally-like structure) and customisation. | Must | 1 |
| FIN-02 | All voucher types: sales, purchase, receipt, payment, contra, journal, debit note, credit note; keyboard shortcuts familiar to Tally users. | Must | 1 |
| FIN-03 | Automatic accounting entries from operational transactions (GRN, invoice, stock, production, job work). | Must | 1 |
| FIN-04 | Accounts receivable: bill-wise outstanding, ageing, interest on overdue, automated reminders via WhatsApp / email / SMS with payment link. | Must | 1 |
| FIN-05 | Accounts payable: bill-wise outstanding, payment scheduling, MSME 43B(h) priority, payment advice. | Must | 1 |
| FIN-06 | Bank accounts, cheque printing, post-dated cheques, bank reconciliation with statement import and auto-match. | Must | 1 |
| FIN-07 | Bank feeds and payment initiation via banking APIs. | Should | 2 |
| FIN-08 | Cash management and petty cash with limits. | Must | 1 |
| FIN-09 | Fixed assets register with depreciation as per Companies Act (SLM / WDV) and Income Tax Act block-wise. | Must | 1 |
| FIN-10 | Budget vs. actual by ledger, cost centre and plant. | Should | 2 |
| FIN-11 | Financial statements: trial balance, P&L, balance sheet (Schedule III format), cash flow, ratio analysis. | Must | 1 |
| FIN-12 | Multi-currency with forex gain / loss. | Must | 1 |
| FIN-13 | Period lock, year-end closing and carry forward; audit trail that cannot be disabled, as required under the Companies (Accounts) Rules. | Must | 1 |
| FIN-14 | Branch / inter-company accounting and reconciliation. | Should | 2 |
| FIN-15 | CA / auditor access with read-only or review rights and comment on vouchers. | Must | 1 |
| FIN-16 | Loan, EMI and interest tracking. | Could | 2 |

## 8.13 GST and statutory compliance

Purpose: compliance happens automatically as a by-product of daily work. Detailed rules are listed in Section 10.

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| GST-01 | Automatic tax determination by item HSN, rate with effective dates, place of supply and party type; rate changes (such as GST 2.0) applied by date without editing items one by one. | Must | 1 |
| GST-02 | E-invoice generation through IRP (IRN, signed QR, acknowledgement) directly from the invoice; bulk generation; cancellation within the allowed window; enforcement of the 30-day reporting limit where applicable. | Must | 1 |
| GST-03 | E-way bill generation from invoice or challan, Part B update, consolidation, extension, cancellation; validity tracking; respect for document-age and extension limits. | Must | 1 |
| GST-04 | GSTR-1 / GSTR-1A preparation with HSN summary, document summary, B2B / B2C / export / credit note sections; upload via GSP API or JSON export. | Must | 1 |
| GST-05 | GSTR-3B computation with ITC from books and from GSTR-2B. | Must | 1 |
| GST-06 | GSTR-2B reconciliation with purchase register: matched, mismatched, missing in books, missing in 2B; vendor follow-up messages. | Must | 1 |
| GST-07 | Invoice Management System (IMS) support: view inward invoices, accept / reject / keep pending, and sync actions with ITC. | Must | 1 |
| GST-08 | ITC-04 for job work (see JWO-09). | Must | 1 |
| GST-09 | GSTR-9 / 9C annual return data support. | Should | 2 |
| GST-10 | TDS and TCS: section-wise deduction, threshold tracking, challan, Form 26Q / 27Q / 27EQ data, Form 16A. | Must | 1 |
| GST-11 | MSME compliance: Section 43B(h) report of unpaid MSME dues at year end, interest on delayed payments, MSME Form 1 half-yearly data. | Must | 1 |
| GST-12 | GSTIN validation, party filing status check, and blocking or warning for non-filers. | Should | 1 |
| GST-13 | Compliance calendar with due-date reminders for GST, TDS, PF / ESI and ROC. | Must | 1 |
| GST-14 | Statutory updates included in every subscription, delivered before effective dates. | Must | 1 |

## 8.14 Dispatch and logistics

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| DSP-01 | Dispatch planning from ready stock against sales order schedules; pick, pack and load lists. | Must | 1 |
| DSP-02 | Packing list with box / pallet details, gross and net weights. | Must | 1 |
| DSP-03 | Transporter master, LR / docket number, vehicle number, freight terms, freight bill booking. | Must | 1 |
| DSP-04 | One-click invoice + e-invoice + e-way bill + packing list, shared with customer on WhatsApp. | Must | 1 |
| DSP-05 | Proof of delivery capture (photo / signature) from mobile. | Should | 2 |
| DSP-06 | Shipment tracking integration with logistics partners. | Could | 3 |
| DSP-07 | Export documentation: packing list, commercial invoice, shipping bill reference, BRC / eBRC tracking. | Should | 2 |

## 8.15 HR, attendance and contract labour (light)

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| HRL-01 | Employee and contract worker register with contractor, skill, wage rate, documents (Aadhaar masked). | Must | 2 |
| HRL-02 | Attendance by shift via mobile, biometric device import or face recognition app. | Must | 2 |
| HRL-03 | Overtime, piece-rate and incentive calculation from attendance and job cards. | Should | 2 |
| HRL-04 | Payroll export to payroll providers or basic payroll with PF / ESI / PT computation. | Should | 2 |
| HRL-05 | Contract labour compliance registers and contractor bill verification. | Could | 3 |
| HRL-06 | Labour cost flows into work order costing. | Must | 2 |

## 8.16 Reports, dashboards and analytics

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| RPT-01 | Owner dashboard: today's sales, orders in hand, production vs. plan, stock value, receivables, payables, cash and bank, overdue items, alerts. | Must | 1 |
| RPT-02 | Role dashboards for accounts, sales, purchase, store, production and quality. | Must | 1 |
| RPT-03 | Standard report library (at least 150 reports at launch across modules), all filterable, sortable, and exportable to Excel and PDF. | Must | 1 |
| RPT-04 | Drill-down from any summary figure to the underlying transactions. | Must | 1 |
| RPT-05 | No-code report builder: choose fields, filters, grouping, charts; save and share. | Should | 2 |
| RPT-06 | Scheduled reports by email / WhatsApp (for example daily sales and production summary at 8 pm). | Must | 1 |
| RPT-07 | Key manufacturing KPIs: on-time delivery %, production plan adherence, OEE (Phase 2), rejection %, scrap %, inventory turns, days of stock, cost variance. | Must | 1 |
| RPT-08 | Natural-language questions ("What were last month's rejections by machine?") answered by an AI assistant. | Could | 3 |

## 8.17 Mobile app and WhatsApp

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| MOB-01 | Android and iOS apps with role-based home screens; tablet layout for shared shop-floor devices. | Must | 1 |
| MOB-02 | Transactions on mobile: quotation, sales order, receipt, GRN, material issue, stock count, job card, inspection, breakdown ticket, approvals, expense. | Must | 1 |
| MOB-03 | Barcode / QR scanning with phone camera. | Must | 1 |
| MOB-04 | Regional language UI: Hindi, Gujarati, Marathi, Tamil, Telugu, Kannada, Bengali, Punjabi at minimum for shop-floor and store screens. | Must | 1 |
| MOB-05 | Offline capture for floor and store transactions with background sync. | Must | 1 |
| MOB-06 | WhatsApp Business API: send quotations, orders, invoices, ledgers, payment reminders and dispatch details; receive order confirmations; approve documents via WhatsApp reply buttons. | Must | 1 |
| MOB-07 | Daily owner summary and exception alerts on WhatsApp. | Must | 1 |
| MOB-08 | Push notifications for approvals, alerts and assignments. | Must | 1 |

## 8.18 Workflow, approvals and notifications

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| WFL-01 | Configurable approval rules by document type, value, party, item group and branch, with multi-level and parallel approvals. | Must | 1 |
| WFL-02 | Approve from web, mobile or WhatsApp; delegation when an approver is away. | Must | 1 |
| WFL-03 | Alerts engine: reorder, credit limit breach, overdue invoices, MSME payment due, job work return due, PM due, e-way bill expiring, quality failure. | Must | 1 |
| WFL-04 | Document comments, mentions and activity timeline on every transaction. | Must | 1 |
| WFL-05 | Custom fields, custom print formats (drag-and-drop designer) and naming series without code. | Must | 1 |
| WFL-06 | Simple automation rules ("when X then Y") without code. | Should | 2 |

## 8.19 Data migration and onboarding

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| ONB-01 | Guided setup wizard: company, GST, plants, warehouses, numbering, roles, opening balances. | Must | 1 |
| ONB-02 | Import from TallyPrime / Tally ERP 9 (masters, opening balances, outstanding bills, stock with batches; optionally full voucher history) via XML / Excel. | Must | 1 |
| ONB-03 | Import from Busy and Marg via Excel templates; generic Excel import for any master or opening transaction. | Must | 1 |
| ONB-04 | Industry templates pre-loaded with item categories, UoMs, routings, inspection plans, reason codes and reports. | Must | 1 |
| ONB-05 | Sandbox / demo company with sample data for training. | Must | 1 |
| ONB-06 | In-app guided tours, short videos in Hindi and English, and contextual help. | Must | 1 |
| ONB-07 | Go-live checklist with readiness score. | Should | 1 |

## 8.20 Administration, security and platform

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| ADM-01 | User management with roles, branch / plant restrictions, and value-based limits. | Must | 1 |
| ADM-02 | Single sign-on with Google / Microsoft; OTP-based login on mobile; two-factor authentication for admins and finance roles. | Must | 1 |
| ADM-03 | Full audit trail of create, edit, delete and print across all documents, retained as required by law. | Must | 1 |
| ADM-04 | Data export of the full company data at any time (no lock-in). | Must | 1 |
| ADM-05 | Session management, device management and remote logout. | Must | 1 |
| ADM-06 | Subscription and billing management inside the app. | Must | 1 |
| ADM-07 | Open REST API and webhooks with API keys and rate limits. | Should | 2 |

## 8.21 Industry templates (launch set)

| Template | Special needs covered |
| --- | --- |
| Engineering, fabrication and machining | Drawing revisions, routing with job work operations (plating, heat treatment), weight-based raw material (kg to pieces), heat number traceability, inspection reports |
| Auto components (Tier 2 / 3) | Scheduled orders from OEMs, ASN / delivery schedules, PPAP documents, rejection debit notes from customers, packing standards |
| Plastics, moulding and packaging | Mould master with cavities and shot count, regrind and scrap reuse, machine tonnage, colour masterbatch variants |
| Food processing and formulations | Formula BOM with batch scaling, batch and expiry, FEFO, FSSAI licence details on documents, QC release before sale, by-products |
| Textiles and garments | Variants by size and colour, fabric in metres to pieces, job work for dyeing, printing and stitching, lot-wise tracking |
| Chemicals and paints (Phase 2) | Process BOM, co-products, density-based UoM, hazardous goods details on transport documents |
| Electricals and cables (Phase 2) | Length-based units, drum tracking, copper / aluminium price-linked costing |

## 8.22 AI and intelligent assistance (Phase 3)

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| AIA-01 | Read purchase invoices and customer POs from PDF / photo / WhatsApp and pre-fill documents for review. | Should | 3 |
| AIA-02 | Demand forecast suggestions from sales history and seasonality. | Could | 3 |
| AIA-03 | Anomaly alerts: unusual consumption, price spikes, abnormal scrap, duplicate invoices. | Should | 3 |
| AIA-04 | Conversational assistant for reports and how-to help in Hindi and English. | Could | 3 |
| AIA-05 | Collection prioritisation and cash-flow forecast. | Could | 3 |

# 9. Key business process flows

## 9.1 Order to cash

- Enquiry captured (manual, WhatsApp or IndiaMART import) and quotation sent on WhatsApp.

- Customer confirms; quotation converts to sales order with delivery schedules; credit check runs.

- Available-to-promise check shows stock and production dates; work orders created for shortfall (make-to-order).

- Production completes; finished goods pass final inspection and enter store.

- Dispatch plan created; packing list prepared.

- Invoice raised; e-invoice IRN and e-way bill generated automatically; documents sent to customer on WhatsApp.

- Receivable tracked; reminders sent with payment link; receipt matched to invoice; ledger updated.

## 9.2 Procure to pay

- MRP or reorder level raises purchase requisition; approver approves on mobile.

- RFQ sent to approved vendors; comparison sheet picks best vendor; PO issued and shared on WhatsApp.

- Material arrives; gate entry and GRN against PO; weighbridge weight captured.

- Incoming inspection; accepted quantity goes to stock, rejected quantity to rejection store with debit note.

- Vendor invoice booked with three-way match; ITC matched to GSTR-2B and IMS.

- Payment scheduled, MSME vendors prioritised within 45 days; payment made and advice sent.

## 9.3 Plan to produce

- Demand (orders, schedules, forecast) feeds the MRP run.

- MRP suggests work orders, purchase requisitions and job work orders with dates.

- Planner reviews capacity board, sequences work orders by machine and releases them.

- Store issues material against work order (scan batch / heat number).

- Supervisors run job cards on mobile: start, stop, quantities, rejections, downtime.

- Job work operations dispatch material to job workers on challan; receipts recorded on return.

- Final inspection; finished goods received; work order closed; actual cost and variances calculated.

## 9.4 Job work outward

- Work order reaches an operation marked as job work, or a job work order is created directly.

- Job work challan generated with e-way bill if required; material moves to "with job worker" status.

- Job worker returns processed goods and scrap, often in multiple lots; receipts matched to challans.

- Process loss compared to norm; excess flagged for recovery.

- Job worker bill booked against receipts; cost added to the work order.

- System alerts before 1-year / 3-year return deadlines; ITC-04 generated for the period.

## 9.5 Month-end and compliance

- GSTR-2B and IMS reconciliation run; vendor mismatches followed up via WhatsApp.

- GSTR-1 prepared from e-invoices and other sales; reviewed and filed via GSP or JSON upload.

- GSTR-3B computed; tax paid; TDS / TCS challans and returns prepared.

- Stock valuation, WIP and cost variances posted; period locked.

- Owner receives month-end MIS on WhatsApp and web.

# 10. Compliance requirements in detail

All thresholds, rates and dates below must be stored as configurable parameters with effective dates, because they change frequently. Values reflect public sources reviewed in October 2026 and must be re-verified against current CBIC, GSTN, CBDT and Ministry of MSME notifications before each release.

| Area | Rule (as understood) | System requirement |
| --- | --- | --- |
| GST rates | GST 2.0 rate rationalisation effective 22 September 2025: main slabs of 5% and 18%, a 40% rate for select luxury and sin goods, and nil rate for certain essentials. | Rate master with effective dates; bulk rate change by HSN; correct rate chosen by invoice date; transition reports for stock and open orders. |
| E-invoicing applicability | Mandatory for B2B, export and deemed export invoices when aggregate turnover (PAN-level, any year since 2017-18) exceeds the notified threshold, which has been lowered in stages (₹5 crore at the time of writing; vendor sources report a reduction to ₹3 crore that must be confirmed against official notification). | Configurable threshold; auto-detect applicability from turnover; block printing of non-IRN B2B invoices where mandatory. |
| E-invoice reporting time limit | Taxpayers above ₹10 crore AATO must report invoices to IRP within 30 days of invoice date (from 1 April 2025); late invoices are rejected. | Warn at 20 days, block at limit; dashboard of pending IRNs. |
| IRN cancellation | IRN can be cancelled within 24 hours; after that, corrections through credit / debit notes. | Cancellation window timer; guided credit note flow. |
| Invoice numbering | Invoice number up to 16 characters, unique per financial year; IRP treats numbers as case-insensitive (from 1 June 2025). | Naming series validation; prevent case-only duplicates. |
| E-way bill | Required for movement of goods above ₹50,000 (state rules may vary for intra-state); from 1 January 2025 can be generated only for documents up to 180 days old and extended only up to 360 days from original generation. | Auto-generate from invoice / challan; validity calculation by distance; extension reminders; document-age validation. |
| Multi-factor authentication | MFA mandatory for e-way bill and e-invoice portals for all taxpayers from 1 April 2025. | Use GSP / API route with credentials stored securely; guide users through OTP where needed. |
| GST returns | GSTR-1 / 1A, GSTR-3B monthly or quarterly (QRMP), GSTR-9 / 9C annual, ITC matched to GSTR-2B; Invoice Management System for accepting / rejecting inward invoices. | Return preparation, reconciliation and IMS actions as in GST-04 to GST-09. |
| Job work | Section 143 CGST Act, Rule 45: goods sent on challan; inputs to return within 1 year, capital goods within 3 years, else deemed supply; ITC-04 filing (half-yearly above ₹5 crore AATO, annual otherwise). | Job work module JWO / JWI; due-date alerts; ITC-04 generation. |
| MSME payments | MSMED Act Section 15: pay micro and small suppliers within 15 days, or agreed period up to 45 days. Income Tax Section 43B(h): late payments deductible only when paid. Interest on delay at three times RBI bank rate, compounded monthly, not tax deductible. MSME Form 1 half-yearly return for dues over 45 days (for companies). | MSME vendor flag; due-date engine; ageing; interest calculation; year-end 43B(h) report; MSME-1 data. |
| TDS / TCS | Sections such as 194C, 194J, 194Q, 194H and TCS 206C as applicable; quarterly returns. | Section master with thresholds and rates by date; auto deduction; return data. |
| Companies Act audit trail | Accounting software must record an audit trail for every change that cannot be disabled (Companies (Accounts) Rules, from FY 2023-24). | Immutable audit log for all accounting records. |
| Data protection | Digital Personal Data Protection Act, 2023 and its rules: consent, purpose limitation, security safeguards, breach notification, data principal rights. | Consent capture for personal data, masking of Aadhaar, data retention policy, breach response process, India data residency. |
| Labour and payroll (light) | PF, ESI, professional tax and labour law registers (rules are being consolidated under the new labour codes). | Configurable statutory parameters; export to payroll providers. |

# 11. Integrations

| Integration | Purpose | Priority | Phase |
| --- | --- | --- | --- |
| GSP / IRP / E-way bill APIs | E-invoice, e-way bill, GSTIN validation, return filing | Must | 1 |
| WhatsApp Business API (via BSP) | Documents, reminders, approvals, alerts, owner summary | Must | 1 |
| Email (SMTP) and SMS gateway | Documents, OTPs, alerts | Must | 1 |
| Payment gateway / UPI (Razorpay, Cashfree, PhonePe and others) | Payment links on invoices and reminders; auto reconciliation | Must | 1 |
| Tally import (XML / Excel) | Migration of masters, balances and history | Must | 1 |
| Tally export / sync | For customers whose CA insists on Tally during transition | Should | 2 |
| Banking APIs (account aggregator, corporate banking) | Statement feeds, payment initiation, reconciliation | Should | 2 |
| IndiaMART / TradeIndia lead APIs | Auto-import enquiries | Should | 2 |
| Weighbridge and weighing scales | Weight capture at GRN, dispatch and production | Could | 2 |
| Biometric / face attendance devices | Attendance import | Should | 2 |
| Logistics aggregators | Shipment booking and tracking | Could | 3 |
| E-commerce marketplaces (Amazon, Flipkart, ONDC) | Orders and inventory sync for D2C manufacturers | Could | 3 |
| TReDS platforms (RXIL, M1xchange, Invoicemart) | Upload invoices for receivable discounting | Could | 3 |
| Machine counters / IoT gateways | Automatic production counts and run time | Could | 3 |
| Google Workspace / Microsoft 365 | SSO, calendar, file storage | Should | 2 |
| Open REST API and webhooks | Custom integrations by customers and partners | Should | 2 |

# 12. Non-functional requirements

## 12.1 Performance and scalability

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| PRF-01 | Common screens and searches load in under 2 seconds at the 95th percentile on a 10 Mbps connection. | Must | 1 |
| PRF-02 | Invoice save including IRN and e-way bill generation completes in under 5 seconds when government APIs are responsive; queued and retried automatically when they are not. | Must | 1 |
| PRF-03 | MRP run for 5,000 items and 2,000 open orders completes in under 2 minutes. | Must | 1 |
| PRF-04 | Reports on 3 years of data for a ₹100 crore company return in under 10 seconds, or run in the background with notification. | Must | 1 |
| PRF-05 | Support at least 200 concurrent users per tenant and 10,000 tenants on the platform without degradation. | Must | 1 |

## 12.2 Availability and reliability

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| AVL-01 | Monthly uptime of 99.5% or better, with planned maintenance outside 7 am to 11 pm IST and never in the three days before GST due dates. | Must | 1 |
| AVL-02 | Automated backups every 24 hours with point-in-time recovery for 7 days; recovery point objective 15 minutes; recovery time objective 4 hours. | Must | 1 |
| AVL-03 | Disaster recovery in a second Indian region. | Must | 1 |
| AVL-04 | Mobile offline data never lost; sync conflicts shown to the user for resolution. | Must | 1 |

## 12.3 Security

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| SEC-01 | All data encrypted in transit (TLS 1.2+) and at rest (AES-256). | Must | 1 |
| SEC-02 | Tenant data isolation enforced at database and application level; penetration tested annually by a third party. | Must | 1 |
| SEC-03 | Role-based and attribute-based access control; principle of least privilege. | Must | 1 |
| SEC-04 | Two-factor authentication for admins and finance roles; optional for all. | Must | 1 |
| SEC-05 | GSP and bank credentials stored in a secrets vault; never shown in plain text. | Must | 1 |
| SEC-06 | Security event logging and alerting; incident response and breach notification process aligned with CERT-In directions and DPDP obligations. | Must | 1 |
| SEC-07 | Target ISO 27001 certification and SOC 2 Type II within 18 months of launch. | Should | 3 |

## 12.4 Usability and accessibility

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| USB-01 | A new store keeper or supervisor completes their core task after a 30-minute training session. | Must | 1 |
| USB-02 | Shop-floor screens use large touch targets, icons, minimal typing and regional language text. | Must | 1 |
| USB-03 | Keyboard-first data entry for accountants with Tally-familiar shortcuts. | Must | 1 |
| USB-04 | Consistent design system across web and mobile; meets WCAG 2.1 AA for web. | Should | 1 |
| USB-05 | Indian number formatting (lakhs, crores), date format DD-MM-YYYY, rupee symbol, amount in words in Indian English and Hindi. | Must | 1 |

## 12.5 Data, compliance and maintainability

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| DAT-01 | All customer data stored in Indian data centres. | Must | 1 |
| DAT-02 | Data retained for at least 8 years (to cover GST and Companies Act retention) or as the customer configures, with export at any time. | Must | 1 |
| DAT-03 | Statutory changes delivered to all customers via continuous updates without customer action. | Must | 1 |
| DAT-04 | Customisations (fields, print formats, workflows) survive upgrades. | Must | 1 |
| DAT-05 | Multi-tenant SaaS architecture with feature flags for phased rollout. | Must | 1 |

## 12.6 Support and service levels

| Severity | Example | Response | Resolution target |
| --- | --- | --- | --- |
| P1 Critical | System down; cannot generate invoices / e-way bills | 30 minutes | 4 hours |
| P2 High | Major module error with no workaround | 2 hours | 1 business day |
| P3 Medium | Error with workaround; report mismatch | 1 business day | 5 business days |
| P4 Low | How-to question, enhancement | 2 business days | Planned release |

Support channels: in-app chat, WhatsApp, phone and email, in Hindi and English (regional languages in Phase 2), 9 am to 9 pm IST Monday to Saturday, with extended hours in GST filing weeks.

# 13. Reporting and KPI requirements

The following KPIs must be available on dashboards with drill-down, trend over time and comparison to target.

| KPI | Definition | Audience |
| --- | --- | --- |
| On-time in-full delivery (OTIF) | Order lines delivered by promised date in full ÷ total lines due | Owner, sales, production |
| Plan adherence | Work orders completed on planned date ÷ planned | Production |
| Rejection % | Rejected quantity ÷ produced quantity, by item, machine, operator, supplier | Quality, production |
| Scrap % | Scrap weight ÷ input material weight | Production, costing |
| OEE (Phase 2) | Availability × performance × quality per machine | Production, maintenance |
| Machine downtime | Hours lost by reason | Maintenance |
| Inventory turns / days of stock | COGS ÷ average inventory; stock ÷ daily consumption | Owner, purchase, store |
| Material with job workers | Value and age of stock at each job worker | Owner, purchase |
| Cost variance | Actual cost − standard cost per work order and product | Owner, accounts |
| Gross margin by product / customer | Sales − actual COGS | Owner |
| Debtor days (DSO) | Receivables ÷ daily sales | Owner, accounts |
| MSME payables at risk | Dues to MSME vendors near or beyond 45 days | Accounts |
| GST reconciliation gap | ITC in books vs. GSTR-2B | Accounts |

# 14. Commercial model (hypothesis)

Pricing is a starting hypothesis for testing with early customers. Principles: per-company pricing that does not punish adding shop-floor users, all statutory updates included, no mandatory consultant.

| Plan | Target customer | Includes | Indicative price (excl. GST) |
| --- | --- | --- | --- |
| Starter | Micro units, up to ₹10 crore turnover | Accounts, GST, sales, purchase, inventory, basic BOM and production, 5 full users, unlimited view-only | ₹1,500 to ₹2,500 per month |
| Growth | Small manufacturers, ₹10 to ₹50 crore | Everything in Starter plus MRP, job work, quality, costing, shop floor app, WhatsApp, 15 full users, unlimited shop-floor users | ₹5,000 to ₹8,000 per month |
| Pro | ₹50 to ₹250 crore, multi-plant | Everything in Growth plus maintenance, scheduling board, multi-company, API, advanced workflow, 40 full users | ₹12,000 to ₹20,000 per month |
| Add-ons | Any plan | Extra full users, extra companies, IoT connectors, premium support, assisted implementation | Priced per unit |

Implementation: self-serve with templates is free; assisted onboarding package at a fixed price (target ₹25,000 to ₹50,000) including Tally migration and training. A partner programme for CA firms and Tally partners shares recurring revenue for referrals and implementation.

# 15. Phased roadmap

| Phase | Focus | Scope | Exit criteria |
| --- | --- | --- | --- |
| Phase 0: Discovery (6 to 8 weeks) | Validate problems and design | Interviews with 30+ manufacturers across 5 industries and 10 CA firms; hands-on trials of Tally, Busy, Zoho, ERPNext and Odoo; clickable prototype of shop-floor and job work flows; pricing tests | Validated pain point ranking; signed design partners (10 factories) |
| Phase 1: Core MVP (6 months) | Replace Tally + Excel for a single plant | Masters, sales, purchase, inventory (batch, barcode), BOM and routing, work orders, basic MRP, shop-floor job cards (mobile, offline, 4 languages), job work outward and inward with ITC-04, basic quality (incoming and final), standard and actual costing, full accounting, GST (e-invoice, e-way bill, GSTR-1, 3B, 2B, IMS), TDS, MSME 43B(h), WhatsApp documents and reminders, owner dashboard, Tally migration, 3 industry templates | 10 design partners live; 50 paying customers; go-live median under 45 days |
| Phase 2: Manufacturing depth (months 7 to 12) | Become the obvious choice for small manufacturers | Capacity board and scheduling, maintenance, NCR / CAPA, complaints, calibration, OEE, HR attendance and piece rate, multi-plant and multi-company, landed cost, bank feeds, report builder, automation rules, customer and job worker portal links, IndiaMART leads, 7 industry templates, 8 languages, API | 300 paying customers; NRR above 100%; go-live median under 30 days |
| Phase 3: Scale and intelligence (months 13 to 24) | Differentiate with data and ecosystem | AI document capture, forecasting, anomaly alerts, conversational assistant, IoT machine connectors, finite scheduling, TReDS, marketplace and ONDC integration, logistics, PPAP, cost audit support, partner marketplace, ISO 27001 / SOC 2 | 1,500+ paying customers; partner channel driving 40% of new sales |

# 16. Risks and mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Customers and CAs resist leaving Tally | High | High | Clean Tally import, Tally-like accounting UX, CA partner programme, optional Tally export during transition |
| Scope creep turns product into a slow, complex ERP | High | High | Opinionated templates; strict phase gates; every feature must pass a "supervisor can use it in 30 minutes" test |
| Government API changes or downtime | Medium | High | Use established GSP; queue and retry; monitor changes; dedicated compliance team |
| Shop-floor adoption fails | Medium | High | Regional languages, offline mode, minimal fields, supervisor incentives, adoption dashboards for owners |
| Strong competitors add manufacturing depth (Zoho, Tally) | Medium | Medium | Move fast on job work, shop floor and costing; build community and templates competitors lack |
| Price sensitivity limits revenue | High | Medium | Per-company pricing with clear ROI reports (saved stock, recovered job work material, faster collections) |
| Data security incident | Low | Very high | Security by design, audits, encryption, incident response, cyber insurance |
| Support load during GST deadlines | High | Medium | In-app help, proactive compliance checks before due dates, seasonal support staffing |

# 17. Acceptance criteria and success metrics

## 17.1 Release acceptance (per phase)

- All Must requirements for the phase implemented and passing system and user acceptance tests traced to requirement IDs.

- End-to-end flows in Section 9 executed successfully by design partners on their real data.

- E-invoice, e-way bill and return data validated against government sandbox and then production with zero schema errors.

- Performance and security requirements in Section 12 met in a load and penetration test.

- Migration of at least five real Tally companies completed with balances and stock tallying to the rupee.

## 17.2 Business success metrics

| Metric | Target (12 months after Phase 1 launch) |
| --- | --- |
| Paying customers | 300 |
| Median go-live time | 30 days |
| Monthly logo churn | Under 2% |
| Customers using production module weekly | 70% |
| Share of production entries from mobile | 50%+ |
| Net Promoter Score | 40+ |
| Customer-reported stock accuracy improvement | 90%+ stock accuracy within 3 months |
| Reduction in material lying with job workers beyond norm | 30% within 6 months for job work users |

# 18. Dependencies and open questions

## 18.1 Dependencies

- Contract with a GST Suvidha Provider for IRP, e-way bill and return APIs.

- WhatsApp Business Solution Provider account and template approvals.

- Payment gateway partnerships.

- Design partner factories willing to pilot in Phase 1.

- Hosting in Indian cloud regions with DR.

## 18.2 Open questions for stakeholders

- Which five industries should be the launch templates? (Recommended: engineering / fabrication, auto components, plastics, food processing, textiles.)

- Should we build our own payroll or integrate with payroll providers? (Recommended: integrate in Phase 2, light in-house attendance and piece rate only.)

- Do we offer an on-premise option for owners who distrust cloud? (Recommended: no until Phase 3, and only for the Pro plan.)

- Will the go-to-market lead with direct sales, CA / Tally partners, or self-serve? (Recommended: partner-led with self-serve trial.)

- Which regions do we launch in first? (Recommended: Gujarat, Maharashtra, NCR, Tamil Nadu, Punjab, given industrial cluster density.)

- What is the brand name? "Endustry ERP" is used here as a working name.

# Appendix A. Glossary

| Term | Meaning |
| --- | --- |
| AATO | Annual aggregate turnover (PAN-level, used for GST thresholds) |
| BOM | Bill of materials: list of components and quantities to make an item |
| CAPA | Corrective and preventive action |
| E-invoice / IRN | Invoice registered on the Invoice Registration Portal; IRN is the unique Invoice Reference Number |
| E-way bill | Electronic document required for movement of goods above a value threshold |
| FEFO / FIFO | First expiry first out / first in first out |
| GSP | GST Suvidha Provider, licensed intermediary for GST APIs |
| GSTR-1 / 3B / 2B | GST returns for outward supplies, summary return and auto-drafted ITC statement |
| IMS | Invoice Management System on the GST portal for accepting or rejecting inward invoices |
| ITC / ITC-04 | Input tax credit / the GST form reporting goods sent to and received from job workers |
| Job work | Processing of goods belonging to another registered person (the principal) |
| MRP | Material requirements planning |
| MSME / Udyam | Micro, small and medium enterprise / the official MSME registration |
| NCR | Non-conformance report |
| OEE | Overall equipment effectiveness |
| TDL | Tally Definition Language, used to customise Tally |
| TReDS | Trade Receivables electronic Discounting System for MSME invoice financing |
| WIP | Work in progress |

# Appendix B. Sources

Public sources consulted in October 2026. Vendor blogs and comparison sites can be biased; regulatory details must be confirmed against official notifications.

- TallyPrime limitations (Accountune): https://accountune.com/tally-prime-limitations

- TallyPrime reviews (G2 / Capterra / Software Advice): https://www.softwareadvice.com/accounting/tally-profile/reviews/

- Zoho ERP for manufacturing in India (Aaxonix): https://aaxonix.com/resources/zoho-erp-manufacturing-india/

- ERPNext reviews (Capterra India): https://www.capterra.in/software/164441/erpnext

- Odoo Manufacturing vs SAP Business One 2026 (Ecosire): https://ecosire.com/blog/odoo-manufacturing-vs-sap-business-one-2026

- MSME definition 2025 (SetIndiaBiz): https://www.setindiabiz.com/blog/msme-definition

- Section 43B(h) explained (ClearTax): https://cleartax.in/s/section-43bh-of-income-tax-act

- E-invoice updates 2026 (GimBooks): https://www.gimbooks.com/blog/e-invoice-updates/

- 30-day e-invoice reporting window (Comarch): https://www.comarch.com/trade-and-services/data-management/legal-regulation-changes/india-implements-30-day-reporting-window-for-e-invoices-starting-april-2025/

- GSTN advisory on e-way bill and e-invoice updates (TaxHeal): https://www.taxheal.com/advisory-on-updates-to-e-way-bill-and-e-invoice-systems.html

- New GST rates from 22 September 2025 (Tally Solutions): https://tallysolutions.com/gst/new-gst-rates-september-2025-business-impact/

Total numbered requirements in this document: 240.